# Argentibia OT – Current Status & Next Steps Checklist

## What Is Already Working / Verified

VPS & Infrastructure

- VPS provisioned and accessible via SSH

- Linux environment stable

- Nginx running and serving requests

- PHP-FPM running and wired to Nginx

- MariaDB running and accessible

Game Server (Canary)

- Canary server runs with full modern config.lua

- Datapack (data/) complete and correct

- Monk vocation exists server-side

- Schema imported successfully

- Accounts and players tables populated

Website (MyAAC)

- MyAAC installed and installer removed

- Website loads correctly

- Account registration works

- Login works

- Admin access recovered

- Character creation works

- Monk appears in character creation

- Server status widget works

Architecture

- Dual-config architecture in place

- Symlinked datapack (single source of truth)

- No hacks to MyAAC core

## Current Known Limitations

- MyAAC uses character_samples for vocation creation

- config.php is environment-specific and not versioned

- Multiple repos are expected by design

## Decisions To Make

- Web development workflow (local vs VPS)

- Git strategy (separate repos vs mono-repo)

- Secrets handling approach

## Next Steps – Immediate

Safety

- Take DB dump

- Backup /opt/argentibia-server

- Backup /var/www/argentibia

Version Control

- Create argentibia-web repo

- Add proper .gitignore

- Commit current MyAAC state

- Push to remote

Access

- Generate SSH deploy key on VPS

- Verify git pull works

## Next Steps – Short Term

- Make small web UI changes

- Test after each change

- Clear MyAAC cache when needed

- Monitor logs

## Medium-Term Goals

- Improve MyAAC theme/branding

- Add rules/info pages

- Review security hardening

- Plan donations

- Define beta launch scope

## Do Not Do Yet

- Do not downgrade Canary

- Do not replace MyAAC

- Do not refactor config system

- Do not open server publicly

## Status Summary

The server is stable, correctly architected, and ready for controlled development.